# Sprint Plan — Online Examination Portal

Course: UE24CS341A — Software Engineering, PES University, Dept. of CSE

Team: Kshitij G Shettigar (Backend & Data) · Kartik Basavaraj Meti (Frontend & UX) · Komal S Sajja (QA & Docs)

Version: 1.0 · Date: 2026-10-15

# 1. Backlog

The backlog is the GitHub Project Online Exam Portal - Backlog, linked to this repository. It holds one issue per requirement in `Documents/SRS.md` — 30 functional (FR-001…FR-030) and 14 non-functional (NFR-001…NFR-014) — each with story points, an assignee, a priority taken from the SRS and a sprint.

Story points use the Fibonacci scale 1, 2, 3 (5 and 8 are reserved for items too large to finish inside a one-week sprint; none were needed): 1 = configuration or a single check, 2 = one screen or one rule, 3 = a rule with timing, concurrency or several screens.

| Phase | Dates | Purpose |
| --- | --- | --- |
| Backlog creation | by 12 Oct | Issues created from the SRS, story points and assignees set |
| Dry run | 12–16 Oct | Practise the workflow: branch → PR → review → merge, board automation |
| Backlog freeze | 19 Oct | Last day entries may change |
| Sprint 1 | 19–23 Oct | Thin end-to-end slice: Faculty sets an exam, a Student takes it, it is scored automatically |
| Sprint 2 | 26–30 Oct | Robust attempt, results publication, integrity and audit, NFR verification; development freeze |

# 2. Sprint 1 — 19 to 23 October

Sprint goal: A Faculty member creates a course, enrolls a Student, writes questions, builds and schedules an examination; the Student signs in, takes it under a server timer, and receives an automatically computed score. The one-minute Sprint 1 video records exactly this path.

| Req ID | Backlog item | Use case | Owner | Points |
| --- | --- | --- | --- | --- |
| FR-001 | Student self-registration | UC-01 | Kartik | 2 |
| FR-002 | Email and password sign-in with session | UC-02 | Kartik | 2 |
| FR-003 | One role per account, enforced on every screen and endpoint | UC-02 | Kshitij | 3 |
| FR-004 | Course create / edit / archive, assign Faculty | UC-03 | Komal | 2 |
| FR-005 | Enroll Students into a Course | UC-04 | Komal | 2 |
| FR-006 | Show and allow only exams of enrolled Courses | UC-04 | Komal | 3 |
| FR-007 | Single-correct MCQ authoring (2–6 options) | UC-05 | Kartik | 3 |
| FR-008 | Mandatory question tags and marks | UC-05 | Kartik | 2 |
| FR-010 | Create an Examination with its policy values | UC-06 | Komal | 3 |
| FR-011 | Add bank questions to an Examination | UC-06 | Komal | 2 |
| FR-012 | Draft / Published examination state | UC-06 | Komal | 2 |
| FR-013 | Schedule the examination window | UC-07 | Kartik | 2 |
| FR-015 | Attempt eligibility: window, enrollment, one attempt | UC-08 | Kshitij | 3 |
| FR-016 | Server-stamped attempt record before the paper | UC-08 | Kshitij | 3 |
| FR-017 | Countdown from the server clock | UC-08 | Kartik | 3 |
| FR-020 | Automatic submission at expiry | UC-10 | Kshitij | 3 |
| FR-022 | Automatic evaluation of every submission | UC-11 | Kshitij | 3 |
| FR-023 | Positive / negative / zero marking | UC-11 | Kshitij | 2 |
| FR-029 | No correct-answer data in any Student payload | UC-13 | Kartik | 2 |
| NFR-006 | Feature branches, PR by assignee, review by another member | — | Komal | 1 |
| NFR-011 | Salted adaptive password hashing | — | Kartik | 1 |
| NFR-013 | CSRF tokens, ORM-only queries, generic error pages | — | Komal | 2 |
| NFR-014 | Secrets from environment variables, none in the repo | — | Komal | 1 |

Sprint 1 capacity: 52 points — Kshitij 17 · Kartik 17 · Komal 18.

Also in Sprint 1 (course requirement, not a backlog item): Django project skeleton and a GitHub Actions workflow that runs python manage.py test on every push and pull request.

# 3. Sprint 2 — 26 to 30 October

Sprint goal: The attempt survives interruptions, Students see published scorecards, focus loss and every change are recorded, and the non-functional requirements are verified. The two-minute Sprint 2 video shows the full lifecycle including resume, publication and the audit trail.

| Req ID | Backlog item | Use case | Owner | Points |
| --- | --- | --- | --- | --- |
| FR-009 | Version a question instead of editing it once in use | UC-05 | Kshitij | 3 |
| FR-014 | Student dashboard: Upcoming / Live / Completed | UC-07 | Kartik | 2 |
| FR-018 | One question at a time with the 4-state palette | UC-08 | Kartik | 3 |
| FR-019 | Autosave every response within 5 s | UC-09 | Kshitij | 3 |
| FR-021 | Resume an interrupted attempt | UC-09 | Kshitij | 3 |
| FR-024 | Total, percentage and Pass / Fail | UC-11 | Kshitij | 2 |
| FR-025 | Withhold results until published | UC-12 | Komal | 2 |
| FR-026 | Publish and unpublish results | UC-12 | Komal | 2 |
| FR-027 | Student scorecard with per-question marks | UC-12 | Kartik | 2 |
| FR-028 | Record focus-loss events with server time | UC-13 | Kartik | 2 |
| FR-030 | Append-only audit trail | UC-13 | Komal | 3 |
| NFR-001 | 95% of requests ≤ 2 s at 200 concurrent attempts | — | Komal | 3 |
| NFR-002 | Evaluate a 100-question attempt ≤ 5 s | — | Kshitij | 1 |
| NFR-003 | 200 concurrent attempts, 50,000-question bank | — | Komal | 2 |
| NFR-004 | Service back ≤ 60 s after a restart, attempts resumable | — | Kshitij | 2 |
| NFR-005 | Chrome / Edge / Firefox, usable at 360 px | — | Kartik | 2 |
| NFR-007 | Every FR linked to a test case | — | Komal | 1 |
| NFR-008 | DPDP Act consent and erasure | — | Kartik | 2 |
| NFR-009 | WCAG 2.1 AA on the attempt flow | — | Kartik | 2 |
| NFR-010 | Policy values configurable, not hard-coded | — | Kshitij | 1 |
| NFR-012 | Lock account after 5 failed sign-ins | — | Komal | 2 |

Sprint 2 capacity: 45 points — Kshitij 15 · Kartik 15 · Komal 15.

# 4. How each sprint runs

| When | Event |
| --- | --- |
| Monday (19 Oct, 26 Oct) | Sprint planning — confirm the items above, split them into task sub-issues, move them to Todo |
| Tuesday – Thursday | Work in branches; each item's owner raises the PR that closes it (Closes #<issue>); another member reviews and merges |
| Daily | Short stand-up in the team group: done yesterday, doing today, blocked by |
| Friday (23 Oct, 30 Oct) | Sprint review — record the sprint video and upload it to videos/; retrospective notes appended to this file |

Definition of done for a backlog item:

The code is merged into main through a pull request raised by the item's owner and reviewed by another team member (NFR-006).

The GitHub Actions check is green on that pull request.

The item's test cases in Documents/Test_Plan.md have been executed and their Actual Result and Test Result columns filled in.

The issue is closed by the merge and its board card is in Done.

Deviations. Any departure from the SRS, SAD or Test Plan is recorded in Documents/Deviations.md when it happens — what changed, why, and which requirement it affects — for explanation at the final demo. Development is frozen at the end of Sprint 2 (30 Oct); after that only documentation changes.

# 5. Retrospectives

To be filled in at the end of each sprint.